RISK MANAGEMENT PLAN & RISK REGISTER

Document ID: RISK-MGT-AETH100-REV-A

Project Title: Aether100 Pro Edge AI Workstation Hardware Platform

Revision: Rev A

Classification: Quality Management & Risk Control Record

REVISION HISTORY

| Rev | Description of Change | Prepared By | Approved By | Release Date |
| --- | --- | --- | --- | --- |
| A | Initial Release of Risk Management Plan & Risk Register | SystemsEngineeringGroup | Risk ControlBoard | 2026-07-31 |

1. RISK MANAGEMENT METHODOLOGY

Risk evaluation complies with ISO 14971 and ANSI/EIA-632. Each potential risk is scored on

Likelihood ( ) and Severity ( ) on a 5-point scale:

1.1 Likelihood Scale ( )

1. Rare: probability over product lifecycle.

2. Unlikely: probability.

3. Moderate: probability.

4. Likely: probability.

5. Almost Certain: probability.

1.2 Severity Scale ( )

1. Negligible: Minor cosmetic issue or non-critical documentation typo.

2. Minor: Minor operational inconvenience; performance degradation .

3. Moderate: Moderate performance drop ( ); non-safety component failure.

4. Critical: Major functional degradation; thermal throttling triggered; customer return.

5. Catastrophic: Hardware destruction; thermal runaway trip breach ( );

safety breach.

1.3 Risk Thresholds

● Unacceptable Risk (15–25): Mandatory immediate mitigation prior to hardware build.

● ALARP Region (6–12): As Low As Reasonably Practicable; mitigation required if

cost-effective.

● Acceptable Risk (1–5): Acceptable without further modification; monitor in production.

2. COMPREHENSIVE RISK REGISTER (15 REALISTIC

TECHNICAL RISKS)

| Ris k ID | Ris kD es crip tion | Ow ner | Un miti gat ed P | Un miti gat ed I | Initi al Sco re | Pri mar yM iti gati on Acti on | Co ntin gen cy Pla n | Res idu al P | Res idu al I | Fin al Sco re | Stat us |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | LP DD R5 Xcr os stal k @ 853 3M T/ sc au | EE | 4 | 4 | 16 | Rou te on ME GT RO N 7 with strip line shie ldin | Fall bac km e mor ys pe ed to 750 0M T/ | 2 | 3 | 6 | OPEN |

| sing bit erro rs | g | s |
| --- | --- | --- |
| R02 | Cor ev olt age tran sien td ro opon 138 Ast ep | EE | 4 | 4 | 16 | Em bed 120 xM L CC s in BG Asu b stra te cavi ty (VI PP O) | Re-t une PMI Cdi git al PID cont rol loop | 2 | 3 | 6 | OPEN |
| R03 | Silic on junc tion tem p insi le nt fan mo de | THERM | 3 | 4 | 12 | Impl em ent 100 Hz PM Um icr o-sl eep gov ern or | Aut o-ra mp fan spe ed up to 800 RP M | 1 | 3 | 3 | CLOSED |
| R04 | SAC305B GA | ME | 3 | 4 | 12 | Limi t die tem psw i | App ly epo xy cor | 1 | 3 | 3 | CLOSED |

| sold er joint lowcycl efa tig ue failu re | ngvia micr o-sl eep s | ner und erfill adh esiv e |
| --- | --- | --- |
| R05 | PCI eG en 5T LP fra min go ve rhe ad red uce sn et payl oad | FW | 3 | 3 | 9 | Enf orc eM ax imu mPa y load Siz e | Opti miz eN V Me sub mis sion que ue dep th | 1 | 2 | 2 | CLOSED |
| R06 | NV Me SS Dw rit ec liff perf orm anc ed ro p | FW | 4 | 3 | 12 | Loc kN V Me na mes pac es to 100 %ov e r-pr | For ce agg ress ive bac kgr oun dg ar bag ec oll | 1 | 2 | 2 | CLOSED |

| duri ng inge st | ovis ioni ng | ect |
| --- | --- | --- |
| R07 | Pur ec op per vap or cha mb er fluid dryout or leak | ME | 2 | 5 | 10 | Exe cute 100 %fa ct ory heli um mas ss pe cle ak test | Fall bac k to soli dc op per hea t-pi pe bloc k | 1 | 4 | 4 | OPEN |
| R08 | Rad iate de mi ssio ns bre ach FC CP art 15 Cla ss Blim it s | COMP | 3 | 4 | 12 | Con tinu ous con duct ive gas ket +a no dize -fre eG N D | Add sna p-o nfe rri te cor eb ea ds to cabl es | 1 | 3 | 3 | OPEN |
| R09 | Sup erc apa citor | EE | 2 | 4 | 8 | Impl em ent red | Issu eim m edia | 1 | 3 | 3 | CLOSED |

| em erg enc yh old ove rb an kfa ilu re | und ant 6x 50F sup erc apa citor ban k | te ker nel pani c & flus hc ac he |
| --- | --- | --- |
| R10 | ME GT RO N 7 sub stra te lead time se xc eed 16 wee ks | PROC | 4 | 2 | 8 | Dua l-so urc eq ual ify Isol aTa c hyo n1 00 Gsu b stra te | Mai ntai n1 6- wee kra w lami nat eb uff er stoc k | 2 | 2 | 4 | OPEN |
| R11 | BG Aso ld er ball void ing exc eed s1 0%AX I | MFG | 3 | 3 | 9 | Ma nda te vac uu mre fl ow sold erin gp ro ces | Adj ust refl ow prof ile Tim eA bo ve Liqu idus | 1 | 2 | 2 | CLOSED |

| limit | s |
| --- | --- |
| R12 | The rma li nte rfac ep ad agin ga nd silic one pu mpout | ME | 2 | 3 | 6 | Spe cify Lair dH D 900 0n on -cur ing pad( ) | Rep lace with pha se-c han ge mat erial (PT M) | 1 | 2 | 2 | CLOSED |
| R13 | Use rc ont ext swit ch ker nel IRQ inte rrup ts Core1 5 | FW | 2 | 4 | 8 | Loc kis ol cpu s=n ohz, do mai n,m ana ged _irq ,15 in GR UB | Rebind IRQ affin ities to cor es 0-1 4 | 1 | 3 | 3 | CLOSED |
| R14 | VE SA mo unt thre ade d | ME | 1 | 4 | 4 | Use M4 316 stai nles ss tee | Spe cify max imu mar m wei | 1 | 2 | 2 | CLOSED |

| inse rt she ar failu re und er load | lt hre ade dh eli coil inse rts | ght limit (15 kg) |
| --- | --- | --- |
| R15 | ES Dst rik eo n exte rnal IO port sc au ses latc h-u p | EE | 3 | 3 | 9 | Pla ce lowcap acit anc eT V Sd iod ea rra ys on all line s | Incr eas ein te rnal air cre epa ge gap to 3m m | 1 | 2 | 2 | CLOSED |